**Test Execution Summary Report – SuiteCRM**

| **Item** | **Details** |  |
| --- | --- | --- |
| **Project Name** | SuiteCRM Manual Testing |  |
| **Module** | End-to-End (Login, Leads, Contacts, Accounts, Opportunities, Dashboard) |  |
| **Total Test Cases** | 25 |  |
| **Test Cases Executed** | 25 |  |
| **Test Cases Passed** | 20 |  |
| **Test Cases Failed** | 5 |  |
| **Test Environment** | Windows 10, Chrome & Brave, <https://suitecrm.com/demo/> |  |
| **Testing Type** | Smoke, Sanity, Regression, Retesting, Exploratory |  |
| **Execution Start Date** | 17-Apr-2025 |  |
| **Execution End Date** | 18-Apr-2025 |  |
| **Tester Name** | Kirtiman Dwivedi |  |
| **Remarks** | 5 bugs reported with screenshots. Issues found in Leads, Opportunities, and Contacts modules. System mostly stable with few data handling and UI glitches. |  |